Deals Analyzer Tunisia

Complete Project Plan — Final Version

Stack: Next.js  |  NestJS  |  Python FastAPI  |  PostgreSQL on Supabase  |  Vercel + Railway  |  Total cost: $0

PROJECT CHECKLIST — Follow in order

Data collection first, then code. Check off each task as you complete it. Never skip phases.

| # |  | Task | What exactly to do | Done? |
| --- | --- | --- | --- | --- |
| PHASE 1 — Data Collection (no code needed — start here tomorrow) |  |  |  |  |
| 1.1 | [ ] | Create 9 CSV files | One per category in a /data folder. Names: smartphones.csv, laptops.csv, desktops.csv, pc_parts.csv, cars.csv, motorcycles.csv, consoles.csv, cameras.csv, watches.csv | Pending |
| 1.2 | [ ] | Collect smartphone listings — target 150 rows | Go to Tayara + Facebook Marketplace. Each listing = 1 row. Columns: brand, model, storage, ram, release_year, battery_health, condition, price. Focus depth on popular models first (iPhone, Samsung A/S series, Xiaomi Redmi) | Pending |
| 1.3 | [ ] | Collect car listings — target 200 rows | Columns: brand, model, year, fuel, mileage_km, transmission, fiscal_power, is_accidented, condition, price. Collect multiple years of same model — BMW 2005+2010+2015+2020 teaches the model year patterns | Pending |
| 1.4 | [ ] | Collect laptop listings — target 120 rows | Columns: brand, model, cpu, cpu_gen, ram, storage, gpu, screen_size, condition, price. cpu_gen = 10th/11th/12th/13th for Intel, 3000/4000/5000/6000 for AMD | Pending |
| 1.5 | [ ] | Collect desktop listings — target 80 rows | Columns: cpu, cpu_gen, ram, storage, gpu, gpu_vram, condition, price. No brand column — Tunisian desktops are custom builds | Pending |
| 1.6 | [ ] | Collect PC parts — target 100 rows | Columns: type, brand, model, spec, release_year, condition, price. Cover all 6 types: GPU / CPU / RAM / SSD / PSU / Motherboard | Pending |
| 1.7 | [ ] | Collect motorcycle listings — target 60 rows | Columns: brand, model, year, cc, mileage_km, condition, price | Pending |
| 1.8 | [ ] | Collect console listings — target 40 rows | Columns: brand, model, storage, num_controllers, condition, price | Pending |
| 1.9 | [ ] | Collect camera listings — target 50 rows | Columns: brand, model, type, megapixels, includes_lens, condition, price. type = DSLR / mirrorless / compact | Pending |
| 1.10 | [ ] | Collect watch listings — target 50 rows | Columns: brand, model, type, case_size_mm, condition, price. type = smart / classic / luxury | Pending |
| 1.11 | [ ] | Add recorded_at date to every row | Every row must have a date (YYYY-MM format). This is how you track market drift over time. Non-negotiable. | Pending |
| 1.12 | [ ] | Run Python outlier cleaner on all CSVs | Script uses IQR method to remove fake/extreme prices automatically. Run before seeding the database | Pending |
| PHASE 2 — Project Setup |  |  |  |  |
| 2.1 | [ ] | Create GitHub repository | Monorepo: /frontend /backend /ml-service /data | Pending |
| 2.2 | [ ] | Create Supabase project | Free PostgreSQL. No credit card needed. Save the connection string and anon key | Pending |
| 2.3 | [ ] | Scaffold NestJS backend | npx @nestjs/cli new backend. Create modules: products, check, submit, search, admin | Pending |
| 2.4 | [ ] | Scaffold Next.js frontend | npx create-next-app frontend. Add Tailwind CSS. Mobile-first from line one | Pending |
| 2.5 | [ ] | Scaffold Python FastAPI ml-service | pip install fastapi uvicorn scikit-learn pandas numpy. One trained model file per category | Pending |
| PHASE 3 — Database & Backend API |  |  |  |  |
| 3.1 | [ ] | Design PostgreSQL schema | Tables: listings (your seed data with recorded_at), verified_submissions (approved user data), pending_submissions (waiting for your review), model_metadata (version + date per category) | Pending |
| 3.2 | [ ] | Write CSV to DB seed script in Python | Reads all CSVs, cleans outliers, inserts into Supabase listings table. Run once to populate. Re-run monthly with fresh data. | Pending |
| 3.3 | [ ] | Build POST /api/check endpoint | Input: category + specs + price + mode (buyer or seller). Output: predicted_price + verdict + confidence_level + counter_offer + range + sample_count + data_age | Pending |
| 3.4 | [ ] | Build GET /api/search endpoint | Autocomplete. Input: partial product name + category. Output: matching products from DB | Pending |
| 3.5 | [ ] | Build POST /api/submit endpoint | User submits price they saw. Stored in pending_submissions. Never touches model automatically. You review manually. | Pending |
| 3.6 | [ ] | Build GET /admin/submissions endpoint | Private page only you access. Shows pending submissions with Approve and Reject buttons. 10 min per week. | Pending |
| 3.7 | [ ] | Scoring logic — 4 verdict tiers | diff = (user_price - predicted) / predicted * 100. Below -15% = Green. -15 to +10% = Yellow. +10 to +25% = Orange. Above +25% = Red | Pending |
| 3.8 | [ ] | Confidence level logic | Check how many training rows match this product. 20+ rows = high confidence. 5-19 = medium. Under 5 = low confidence warning shown to user | Pending |
| 3.9 | [ ] | Data staleness warning | If most recent listing for this category is older than 60 days, show user: prices may have changed recently | Pending |
| 3.10 | [ ] | Buyer vs Seller mode logic | Buyer: user enters a price they saw, gets verdict. Seller: user enters specs only, gets recommended listing price range. Same model, different question. | Pending |
| PHASE 4 — ML Models |  |  |  |  |
| 4.1 | [ ] | Build preprocessing pipeline | Encode categoricals to numbers (brand, condition, fuel, etc). Handle missing values. One reusable script for all categories | Pending |
| 4.2 | [ ] | Train all 9 category models | Algorithm: XGBoost Save each as a .pkl file | Pending |
| 4.3 | [ ] | Evaluate all models — check MAE | MAE = mean absolute error. If predicted price is off by more than 15% on average, collect more data before launching that category | Pending |
| 4.4 | [ ] | Understand what the model already does | The model naturally predicts unseen values. BMW 2000 with training on 2005-2020 = it extrapolates the year pattern. Battery 73% with training on 60/80/100 = it interpolates. This is built in. | Pending |
| 4.5 | [ ] | Build listing text parser | User pastes any ad text. Python extracts: category + specs + price. Uses regex for price, keyword matching for category, fuzzy matching for brand/model | Pending |
| 4.6 | [ ] | Connect FastAPI to NestJS | NestJS calls Python service via internal HTTP. User never sees two services exist | Pending |
| 4.7 | [ ] | Monthly retraining script | Python script: load last 6 months of verified data only, retrain model, compare new predictions to old ones, alert if any category drifted more than 10%, save new .pkl | Pending |
| PHASE 5 — Frontend |  |  |  |  |
| 5.1 | [ ] | Homepage — category grid + smart input | 9 category cards. Also a single smart input where user can type or paste anything and NLP routes them to the right form | Pending |
| 5.2 | [ ] | Category check pages — /check/[category] | Each shows only its relevant fields. Buyer/Seller toggle at top. Clean, fast, mobile-first | Pending |
| 5.3 | [ ] | Autocomplete on product name | Calls /api/search as user types. Feels intelligent, costs nothing | Pending |
| 5.4 | [ ] | Paste full listing feature | Text box → NLP parses → auto-fills form fields. User can then adjust anything before submitting | Pending |
| 5.5 | [ ] | Result card — Buyer mode | Verdict badge + % difference + price range bar with user price marked + counter-offer price + sample count + data age | Pending |
| 5.6 | [ ] | Result card — Seller mode | Recommended price + safe range + warning about pricing too high + sample count | Pending |
| 5.7 | [ ] | Confidence indicator on result | High / Medium / Low based on how much data exists for this product. Low shows: estimated from similar products | Pending |
| 5.8 | [ ] | Data staleness warning on result | If data older than 60 days: prices may have changed recently | Pending |
| 5.9 | [ ] | Universal share button | WhatsApp + Facebook + copy link + native mobile share API — one button, all platforms | Pending |
| 5.10 | [ ] | Submit a price CTA on result page | After seeing result: did you buy or sell this? Submit the real price. Helps thousands of Tunisians. | Pending |
| 5.11 | [ ] | SEO meta tags on all pages | Title + description + OG image. Mix French, Arabic, Tunisian dialect keywords. prix iphone 14 tunisie etc | Pending |
| 5.12 | [ ] | Static SEO pages for top 30 products | /prix/iphone-14-tunisie, /prix/clio-4-tunisie etc. These rank on Google and bring free traffic forever | Pending |
| PHASE 6 — Launch & Maintain |  |  |  |  |
| 6.1 | [ ] | Deploy Next.js to Vercel | Free. Connect GitHub, auto-deploys on every push. Zero config needed | Pending |
| 6.2 | [ ] | Deploy NestJS + Python FastAPI to Railway | Free $5/month credit. Both services on Railway. Set environment variables. | Pending |
| 6.3 | [ ] | Connect Supabase to Railway | Set SUPABASE_URL and SUPABASE_KEY as env vars in Railway dashboard | Pending |
| 6.4 | [ ] | Full end-to-end test before posting anywhere | Test: phone check buyer, phone check seller, car check, paste listing, low confidence warning, share button. All must work. | Pending |
| 6.5 | [ ] | Submit sitemap to Google Search Console | Do this on launch day. Tells Google to start indexing immediately | Pending |
| 6.6 | [ ] | Post in Tunisian Facebook groups | First 1000 users come from here. Post a real example result screenshot with the link | Pending |
| 6.7 | [ ] | Weekly: review pending submissions (10 min) | Admin page. Approve honest ones, reject suspicious ones. Approved go to verified_submissions. | Pending |
| 6.8 | [ ] | Monthly: collect fresh data + retrain | Add new listings to CSVs, run seed script, run retraining script, check drift alerts, deploy new models | Pending |
| 6.9 | [ ] | Add banner during market shocks | When economy changes suddenly: We are updating our price data. Results may be temporarily less accurate. | Pending |

DATA COLLECTION RULES — Read before you start

| Every listing = one row | You see iPhone 14 for 2000 DT on Tayara. That is one row. Simple. |
| --- | --- |
| You never calculate min/avg/max | Python calculates this automatically from your rows when seeding the DB. You just collect raw prices. |
| recorded_at is mandatory | Every row needs a date (YYYY-MM). This is how the system detects market drift over time. |
| Depth before breadth | 10 listings of Clio 4 at different years/mileages teaches more than 2 listings each of 5 different cars. |
| Collect multiple years of same model | BMW 2005 + 2010 + 2015 + 2020 = model learns the year pattern and can predict BMW 2000 or 2012 on its own. |
| Honest prices only | If a listing looks like a scam or test post, skip it. You want real market prices. |

CSV STRUCTURES — One file per category

Copy these column structures exactly. Add recorded_at (YYYY-MM) to every row you collect.

Smartphones — smartphones.csv

• release_year: year the phone model launched (public info — you fill this, not the user)

• battery_health: 0–100. New phones = 100. Most important price factor for used phones

• condition: new or used only

| brand | model | storage | ram | release_year | battery_health | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Apple | iPhone 14 | 128GB | 6GB | 2022 | 87 | used | 2000 | 2025-01 |

Laptops — laptops.csv

• cpu_gen: 10th/11th/12th/13th/14th for Intel. 3000/4000/5000/6000/7000 for AMD Ryzen

• gpu: write none if no dedicated GPU

• cpu_gen solves the i7-2018 vs i3-2024 problem — model learns generation matters more than tier

| brand | model | cpu | cpu_gen | ram | storage | gpu | screen_size | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP | Pavilion 15 | i5 | 12th | 8GB | 512GB SSD | none | 15.6 | used | 1800 | 2025-01 |

Desktops — desktops.csv

• No brand column — Tunisian desktops are custom builds

• gpu_vram: write none if integrated. 4GB vs 12GB is a massive price difference

• Same cpu_gen logic as laptops

| cpu | cpu_gen | ram | storage | gpu | gpu_vram | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| i7 | 10th | 16GB | 1TB SSD | RTX 3060 | 12GB | used | 2800 | 2025-01 |

PC Parts — pc_parts.csv

• type: GPU / CPU / RAM / SSD / PSU / Motherboard

• spec: main price driver. GPU=VRAM, CPU=cores, RAM=capacity, SSD=capacity, PSU=watts, Mobo=socket

• release_year critical — 2018 GPU worth far less than 2022 GPU

| type | brand | model | spec | release_year | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GPU | Nvidia | RTX 3060 | 12GB | 2020 | used | 1400 | 2025-01 |

Cars — cars.csv

• Collect multiple years of same model — this teaches the model year+mileage patterns for extrapolation

• fiscal_power: 4CV/5CV/6CV/7CV/8CV — critical for Tunisian market (insurance + taxes)

• is_accidented: true/false — seller declared, unverified. App shows this clearly to user.

• The model naturally handles years it never saw by learning the year pattern from your data

| brand | model | year | fuel | mileage_km | transmission | fiscal_power | is_accidented | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Renault | Clio 4 | 2018 | essence | 95000 | manuelle | 5CV | false | used | 27000 | 2025-01 |

Motorcycles — motorcycles.csv

• cc: engine displacement — main price driver alongside year and mileage

| brand | model | year | cc | mileage_km | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Yamaha | MT-07 | 2019 | 700 | 32000 | used | 18000 | 2025-01 |

Consoles — consoles.csv

• num_controllers: 0/1/2. Make optional in UI, default to 1 if not specified

| brand | model | storage | num_controllers | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- |
| Sony | PS5 | 825GB | 2 | used | 2200 | 2025-01 |

Cameras — cameras.csv

• type: DSLR / mirrorless / compact

• includes_lens: body-only vs kit price is a major difference

| brand | model | type | megapixels | includes_lens | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Canon | EOS R50 | mirrorless | 24 | true | used | 2800 | 2025-01 |

Watches — watches.csv

• type: smart / classic / luxury

• case_size_mm matters for classic watches

| brand | model | type | case_size_mm | condition | price | recorded_at |
| --- | --- | --- | --- | --- | --- | --- |
| Apple | Watch Series 9 | smart | 45 | used | 1600 | 2025-01 |

HOW THE ML MODEL WORKS — Important to understand

| What algorithm | XGBoost |
| --- | --- |
| What it predicts | A fair market price for the given specs. Not a yes/no. A number. Then your code compares that number to what the user entered. |
| Extrapolation — how it handles unseen values | You train on BMW 2005/2010/2015/2020. User enters 2000 or 2012. The model learned the year pattern and predicts correctly. Same for mileage, battery health, RAM. This is built in — you do nothing special. |
| Cross-brand generalization | Enough brand diversity in training = model learns that year+mileage+fuel matter more than brand alone. A Haval it barely knows gets estimated using those patterns. |
| When confidence is low | If fewer than 5 training rows match this product, show user: Estimated from similar products — result may be less precise. Under 2 rows: We do not have enough data yet. |
| One model per category | Smartphone model knows phone features. Car model knows car features. Completely separate. NLP detects category first, then routes to correct model. |

4 VERDICT TIERS

diff = (user_price − predicted_price) / predicted_price × 100

|  | Verdict | Condition | Tell the user | Counter-offer |
| --- | --- | --- | --- | --- |
| 🟢 | Excellent deal | More than 15% below market | Great price. Buy it. | No negotiation needed |
| 🟡 | Fair price | -15% to +10% of market | Normal market price. | Try for small discount |
| 🟠 | A bit expensive | +10% to +25% above market | Negotiate. Counter-offer shown. | predicted × 0.92 |
| 🔴 | Overpriced | More than 25% above market | Walk away or negotiate hard. | predicted × 0.88 |

USER SUBMISSIONS — Manual review only, no automation

| Rule | User submits a price → goes to pending_submissions table → you review manually → approve or reject. Nothing touches the model automatically. Ever. |
| --- | --- |
| Why no automation at launch | Even good automatic filters let bad data through. When your training set is small, a few bad rows corrupt the model. Manual review costs you 10 min/week and protects everything. |
| What to approve | Price is within range you know. Specs are realistic. Looks like a real listing. |
| What to reject | Price way outside known range. Same product submitted many times. Specs impossible. Suspiciously round numbers like exactly 1000 or 2000. |
| When to add automation | After 6 months, if you have 100+ submissions per week and cannot review manually. Not before. |
| Monthly retraining | Last 6 months of verified data only. Run Python script. Compare new predictions to old. If any category drifted over 10%, collect fresh data first. |

MARKET PRICE CHANGES OVER TIME

| recorded_at on every row | This is your time machine. Tells you when every price was observed. Without it you cannot detect drift. |
| --- | --- |
| Monthly retraining uses last 6 months only | Old data gets dropped from training. Prices from 8 months ago matter less than prices from last week. This keeps the model current automatically. |
| Drift detector runs every retrain | Compares new predicted prices to last month. If a category shifted more than 10%, you get an alert. Go collect fresh data for that category. |
| Data staleness warning on result | If newest listing for this product is older than 60 days, user sees: Market data may be outdated. Prices may have changed. |
| Banner during economic shocks | When import taxes change or dinar rate jumps: We are updating our price data. Results may be temporarily less accurate. Honesty builds trust. |
| Fresh manual collection after shocks | When something big happens economically, spend one afternoon collecting 20-30 fresh listings for affected categories. Retrain. Remove the banner. |