Deals Analyzer Tunisia

Complete Project Plan — V1

Stack: Next.js  |  NestJS  |  Python FastAPI  |  PostgreSQL on Supabase  |  Vercel + Railway  |  Cost: $0

PROJECT CHECKLIST

Follow phases in order. Data first, then code. Check off each task as you complete it.

| # |  | Task | What to do exactly | Status |
| --- | --- | --- | --- | --- |
| PHASE 1 — Data Collection (Start Here — No Code Needed) |  |  |  |  |
| 1.1 | [ ] | Create the 9 CSV files | One per category. Filenames: smartphones.csv, laptops.csv, desktops.csv, pc_parts.csv, cars.csv, motorcycles.csv, consoles.csv, cameras.csv, watches.csv | Pending |
| 1.2 | [ ] | Collect smartphone listings | Each listing = 1 row. Columns: brand, model, storage, ram, release_year, battery_health, condition, price. Target: 60+ listings across all brands | Pending |
| 1.3 | [ ] | Collect car listings | Columns: brand, model, year, fuel, mileage_km, transmission, fiscal_power, is_accidented, condition, price. Target: 80+ listings | Pending |
| 1.4 | [ ] | Collect laptop listings | Columns: brand, model, cpu, cpu_gen, ram, storage, gpu, screen_size, condition, price. Target: 50+ listings | Pending |
| 1.5 | [ ] | Collect desktop listings | Columns: cpu, cpu_gen, ram, storage, gpu, gpu_vram, condition, price. Target: 40+ listings | Pending |
| 1.6 | [ ] | Collect PC parts listings | Columns: type, brand, model, spec, release_year, condition, price. Target: 50+ listings across GPU/CPU/RAM/SSD/PSU/Mobo | Pending |
| 1.7 | [ ] | Collect motorcycle listings | Columns: brand, model, year, cc, mileage_km, condition, price. Target: 30+ listings | Pending |
| 1.8 | [ ] | Collect console listings | Columns: brand, model, storage, num_controllers, condition, price. Target: 25+ listings | Pending |
| 1.9 | [ ] | Collect camera listings | Columns: brand, model, type, megapixels, includes_lens, condition, price. Target: 25+ listings | Pending |
| 1.10 | [ ] | Collect watch listings | Columns: brand, model, type, case_size_mm, condition, price. Target: 30+ listings | Pending |
| 1.11 | [ ] | Run Python outlier cleaner on all CSVs | Script removes fake/extreme prices automatically using IQR method. You run it once before seeding the DB | Pending |
| PHASE 2 — Project Setup |  |  |  |  |
| 2.1 | [ ] | Create GitHub repository | Monorepo structure: /frontend /backend /ml-service /data (your CSVs go here) | Pending |
| 2.2 | [ ] | Create Supabase project | Free PostgreSQL. No credit card. Go to supabase.com, create project, save the connection string | Pending |
| 2.3 | [ ] | Scaffold NestJS backend | npx @nestjs/cli new backend. Create modules: products, check, submit, search | Pending |
| 2.4 | [ ] | Scaffold Next.js frontend | npx create-next-app frontend. Add Tailwind CSS. Mobile-first from line one | Pending |
| 2.5 | [ ] | Scaffold Python FastAPI ml-service | pip install fastapi uvicorn scikit-learn nltk pandas. One file per category model | Pending |
| PHASE 3 — Database & Backend |  |  |  |  |
| 3.1 | [ ] | Design PostgreSQL schema | Tables: listings (raw data per category), models_metadata (what the model knows), user_submissions | Pending |
| 3.2 | [ ] | Write CSV to DB seed script | Python reads all CSVs, cleans outliers, inserts into Supabase. Run once to populate DB | Pending |
| 3.3 | [ ] | Build POST /api/check endpoint | Input: category + specs + price + mode (buyer/seller). Output: predicted price + verdict + counter-offer | Pending |
| 3.4 | [ ] | Build GET /api/search endpoint | Autocomplete. Input: partial product name. Output: matching products from DB | Pending |
| 3.5 | [ ] | Build POST /api/submit endpoint | User submits a price they saw. Stored for future training data | Pending |
| 3.6 | [ ] | Scoring logic — 4 verdict tiers | diff < -15% = Green Excellent / -15 to +10% = Yellow Fair / +10 to +25% = Orange Expensive / >+25% = Red Overpriced | Pending |
| 3.7 | [ ] | Counter-offer logic | Buyer mode: show price to negotiate down to. Seller mode: show recommended listing price range | Pending |
| 3.8 | [ ] | Buyer / Seller mode support | Same endpoint, same model. Only the response framing changes | Pending |
| PHASE 4 — ML Models (One Per Category) |  |  |  |  |
| 4.1 | [ ] | Build data preprocessing pipeline | Encode categoricals (brand, condition, fuel etc) to numbers. Handle missing values. One script works for all categories | Pending |
| 4.2 | [ ] | Train smartphone price model | SVR or Random Forest regression. Input: brand+model+storage+ram+release_year+battery_health+condition. Output: predicted price | Pending |
| 4.3 | [ ] | Train car price model | Input: brand+model+year+fuel+mileage+transmission+fiscal_power+is_accidented+condition. Output: predicted price | Pending |
| 4.4 | [ ] | Train laptop price model | Input: brand+cpu+cpu_gen+ram+storage+gpu+screen_size+condition. Output: predicted price | Pending |
| 4.5 | [ ] | Train remaining 6 category models | Desktop, PC parts, motorcycle, console, camera, watch. Same pipeline, different feature columns | Pending |
| 4.6 | [ ] | Evaluate all models | Check MAE (mean absolute error). If error is too high, collect more data or tune the model | Pending |
| 4.7 | [ ] | Save trained models as .pkl files | One file per category. FastAPI loads them at startup | Pending |
| 4.8 | [ ] | Build listing text parser | User pastes ad text, NLP extracts: category + specs + price automatically. Uses regex + keyword matching | Pending |
| 4.9 | [ ] | Connect FastAPI to NestJS | NestJS sends specs to Python service, gets predicted price back. Internal HTTP call | Pending |
| PHASE 5 — Frontend |  |  |  |  |
| 5.1 | [ ] | Homepage — category grid | 9 category cards, clean icons, fast load. Click goes to /check/[category] | Pending |
| 5.2 | [ ] | Smart single input on homepage | User can type or paste anything. NLP detects category and routes to right form | Pending |
| 5.3 | [ ] | Category-specific check forms | Each category shows only its relevant fields. Buyer/Seller toggle on every form | Pending |
| 5.4 | [ ] | Autocomplete on product name fields | Calls /api/search as user types. Feels smart, costs nothing | Pending |
| 5.5 | [ ] | Paste full listing feature | Text box sends to NLP service, auto-fills form fields from parsed listing text | Pending |
| 5.6 | [ ] | Result card — buyer mode | Verdict badge + % diff + price range bar + counter-offer price + sample count | Pending |
| 5.7 | [ ] | Result card — seller mode | Recommended price + min/max range + what happens if priced too high/low | Pending |
| 5.8 | [ ] | Price range bar component | Visual bar showing min/avg/max with user price marked on it | Pending |
| 5.9 | [ ] | Universal share button | WhatsApp + Facebook + copy link + native mobile share API | Pending |
| 5.10 | [ ] | SEO meta tags on all pages | Title + description + OG tags. Mix of French, Arabic, Tunisian keywords | Pending |
| 5.11 | [ ] | Mobile-first responsive design | Most Tunisian users are on phones. Test on mobile first always | Pending |
| PHASE 6 — Launch |  |  |  |  |
| 6.1 | [ ] | Deploy Next.js to Vercel | Free. Connect GitHub repo, auto-deploys on every push. Zero config | Pending |
| 6.2 | [ ] | Deploy NestJS + Python FastAPI to Railway | Free $5/month credit. Enough for launch. Connect both services | Pending |
| 6.3 | [ ] | Connect Supabase to Railway backend | Set SUPABASE_URL and SUPABASE_KEY as environment variables in Railway | Pending |
| 6.4 | [ ] | Full end-to-end test before launch | Test: phone check buyer, phone check seller, car check, paste listing, share button. All must work | Pending |
| 6.5 | [ ] | Create static SEO pages for top 20 products | /prix/iphone-14-tunisie, /prix/clio-4-tunisie etc. Free Google traffic that compounds | Pending |
| 6.6 | [ ] | Submit sitemap to Google Search Console | Critical. Do this on launch day so Google starts indexing immediately | Pending |
| 6.7 | [ ] | Post in Tunisian Facebook groups | Your first 1000 users come from here. Post a real example with screenshot of result | Pending |
| 6.8 | [ ] | Monitor errors and user submissions | Watch Railway logs. Check user submissions table for new price data to add to training | Pending |

CSV DATA REFERENCE — What to collect for each category

Each listing you find = one row in the CSV. You never calculate min/avg/max manually — Python does that automatically from your rows.

For NEW products: battery_health = 100, is_accidented = false, num_controllers = 1 (default). For USED: fill what you see.

Smartphones CSV — smartphones.csv

• release_year: the year the phone model was launched (e.g. iPhone 14 = 2022). You fill this, not the user.

• battery_health: 0 to 100. For new phones always 100. This is the #1 price factor for used phones.

• condition: new or used. Nothing else.

| brand | model | storage | ram | release_year | battery_health | condition | price |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Apple | iPhone 14 | 128GB | 6GB | 2022 | 87 | used | 2000 |

Laptops CSV — laptops.csv

• cpu_gen: 10th / 11th / 12th / 13th / 14th for Intel. 3000 / 4000 / 5000 / 6000 / 7000 for AMD Ryzen.

• gpu: write 'none' if no dedicated GPU (integrated graphics only).

• This solves the i7-2018 vs i3-2024 problem. The model learns that generation matters more than tier.

| brand | model | cpu | cpu_gen | ram | storage | gpu | screen_size | condition | price |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HP | Pavilion 15 | i5 | 12th | 8GB | 512GB SSD | none | 15.6 | used | 1800 |

Desktops CSV — desktops.csv

• No brand column — desktops in Tunisia are custom builds, not branded machines.

• gpu_vram: write 'none' if integrated graphics. A 4GB GPU vs 12GB GPU is a massive price difference.

• cpu_gen: same logic as laptops.

| cpu | cpu_gen | ram | storage | gpu | gpu_vram | condition | price |
| --- | --- | --- | --- | --- | --- | --- | --- |
| i7 | 10th | 16GB | 1TB SSD | RTX 3060 | 12GB | used | 2800 |

PC Parts CSV — pc_parts.csv

• type: GPU / CPU / RAM / SSD / PSU / Motherboard — this is how the model knows what it is.

• spec: the main spec that drives price. For GPU = VRAM. For CPU = core count. For RAM = capacity. For SSD = capacity. For PSU = wattage. For Motherboard = socket.

• release_year: important because a 2018 GPU is worth much less than a 2022 one.

| type | brand | model | spec | release_year | condition | price |
| --- | --- | --- | --- | --- | --- | --- |
| GPU | Nvidia | RTX 3060 | 12GB | 2020 | used | 1400 |

Cars CSV — cars.csv

• year: the manufacturing year of the car. Everyone knows this from their registration papers.

• fiscal_power: 4CV / 5CV / 6CV / 7CV / 8CV etc. Critical for Tunisian market — affects insurance and taxes.

• is_accidented: true or false. Seller declared — you cannot verify it. The model uses it to adjust price prediction. Mark clearly as unverified in the app UI.

• transmission: manuelle or automatique.

• fuel: essence / diesel / hybride / electrique.

| brand | model | year | fuel | mileage_km | transmission | fiscal_power | is_accidented | condition | price |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Renault | Clio 4 | 2018 | essence | 95000 | manuelle | 5CV | false | used | 27000 |

Motorcycles CSV — motorcycles.csv

• cc: engine displacement in cubic centimeters. Main price driver for motorcycles.

• mileage_km: same logic as cars.

| brand | model | year | cc | mileage_km | condition | price |
| --- | --- | --- | --- | --- | --- | --- |
| Yamaha | MT-07 | 2019 | 700 | 32000 | used | 18000 |

Consoles CSV — consoles.csv

• num_controllers: 0, 1, or 2. Some sellers include extra controllers, it does affect price.

• Make this field optional in the form UI — default to 1 if user does not specify.

| brand | model | storage | num_controllers | condition | price |
| --- | --- | --- | --- | --- | --- |
| Sony | PS5 | 825GB | 2 | used | 2200 |

Cameras CSV — cameras.csv

• type: DSLR / mirrorless / compact. Mirrorless are newer and generally worth more.

• megapixels: main spec people understand and search for.

• includes_lens: true or false. A body-only price is very different from kit price.

| brand | model | type | megapixels | includes_lens | condition | price |
| --- | --- | --- | --- | --- | --- | --- |
| Canon | EOS R50 | mirrorless | 24 | true | used | 2800 |

Watches CSV — watches.csv

• type: smart / classic / luxury.

• case_size_mm: matters for classic watches. 38mm vs 45mm can be a big price difference.

• For smart watches, brand + model + condition drives almost all of the price.

| brand | model | type | case_size_mm | condition | price |
| --- | --- | --- | --- | --- | --- |
| Apple | Watch Series 9 | smart | 45 | used | 1600 |

BUYER / SELLER MODE — How it works

Same model. Same data. Same math. Only the result card text changes.

| Buyer Mode | Seller Mode |
| --- | --- |
| Is this price fair to pay? | What price should I list at? |
| Shows: verdict + % above/below market | Shows: recommended price range |
| Counter-offer: negotiate down to X DT | Warning: price above Y DT and buyers scroll past |

4 VERDICT TIERS — The scoring logic

diff = (user_price - predicted_price) / predicted_price * 100

|  | Verdict | Condition | What to tell the user |
| --- | --- | --- | --- |
| 🟢 | Excellent deal | More than 15% below market | This is a great price. Buy it. |
| 🟡 | Fair price | Within -15% to +10% of market | Normal market price. Reasonable. |
| 🟠 | A bit expensive | 10% to 25% above market | Try to negotiate. Counter-offer shown. |
| 🔴 | Overpriced | More than 25% above market | Walk away or negotiate hard. |